ServiceNow Medical Diagnostic Center

Agile Sprint Plan • Epics, User Stories, Story Points, and Team Velocity

Agile terminology

Sprint: A fixed period in which a team works to complete a set of tasks.

Epic: A large project area that is divided into smaller stories and may span multiple sprints.

Story: A small, deliverable task that contributes to an epic.

Story point: A relative estimate of the effort or complexity of a story. This plan uses 1, 2, 3, and 5 point estimates.

Sprint 1 — Application Foundation and Booking

| Epic / User Story | Story Points |
| --- | --- |
| Epic 1: Data Model and Application Setup |  |
| • Create custom tables for patients, diagnostic tests, appointments, reports, and payments | 3 |
| • Configure patient fields and table reference relationships | 3 |
| Epic 2: Patient Portal and Appointment Booking |  |
| • Build the diagnostic test catalog and test-selection interface | 2 |
| • Create patient details and registration flow | 2 |
| • Implement appointment booking with slot validation and double-booking prevention | 2 |

Total story points in Sprint 1: 3 + 3 + 2 + 2 + 2 = 12

Sprint 2 — Automation, Reports, and Security

| Epic / User Story | Story Points |
| --- | --- |
| Epic 3: Workflow Automation |  |
| • Configure booking, payment confirmation, and approval workflow | 5 |
| • Implement appointment cancellation and 10% cancellation deduction/refund calculation | 3 |
| Epic 4: Reports and Notifications |  |
| • Automatically create a report when an appointment is completed and approved | 5 |
| • Configure email notifications for booking, approvals, cancellations, and report availability | 3 |
| Epic 5: Security and Validation |  |
| • Configure role-based access controls for patients, administrators, and lab technicians | 2 |
| • Test appointment, report, notification, and access-control workflows | 2 |

Total story points in Sprint 2: 5 + 3 + 5 + 3 + 2 + 2 = 20

Total Story Points and Velocity

| Measure | Calculation | Result |
| --- | --- | --- |
| Sprint 1 points | Sum of Sprint 1 stories | 12 |
| Sprint 2 points | Sum of Sprint 2 stories | 20 |
| Total story points | 12 + 20 | 32 |
| Number of sprints | 2 | 2 |
| Team velocity | 32 ÷ 2 | 16 story points per sprint |

Velocity formula: Team velocity = total story points completed ÷ number of sprints. Using the planned totals in this adapted example: 32 ÷ 2 = 16 story points per sprint.

Note: The ServiceNow project PDF describes the application features and workflows, but does not provide story-point estimates. The estimates and sprint allocation above are a proposed planning breakdown adapted to the project, not recorded completion data. Actual team velocity should be calculated from story points completed in finished sprints.